## Slide 1: Agile Presentation By: Bailey Goodwin

## Slide 2: Agile Roles
Product Owner: “The Product Owner is accountable for maximizing the value of the product resulting from the work of the Scrum Team.” (Schwaber & Sutherland, 2020) The product owner works the the agile team and stakeholder/customers to esure the product is on track. The product owner is los responsisble for adding or changing the items in the product back log and setting the priority of each item.
Scrum Master: “The Scrum Master is accountable for establishing Scrum as defined in the Scrum Guide. They do this by helping everyone understand Scrum theory and practice, both within the Scrum Team and the organization.” (Schwaber & Sutherland, 2020) The Scrum Master is the servant leader, helping the team in anyway they can practice agile principles and stop any interruptions to workflow. They work with the product owner and development team to get need information or changes made that help the team. They also run meetings, most notable the daily stand-up meeting.
Developer: “Developers are the people in the Scrum Team that are committed to creating any aspect of a usable Increment each Sprint.” (Schawber & Sutherland, 2020) They are responsible for completing story items by programming and working with the team. Testers may also be classified under the development part of the team.

## Slide 3: Stages of The Agile development cycle
Ideation (Stage 1): “To go from idea to outcome, an Agile product owner (PO) determines the project scope. They work closely with stakeholders, the business team, developers, and future app users to understand the software requirements.” (Van der Hoek, 2021) This is the idea stage, where the team comes together to determine whatthe software will be along with creating the initial stories.
Development (Stage 2): “The development phase includes all related production tasks in the software development lifecycle, such as UX/UI design, architecting, and coding.” (Van der Hoek, 2021) This is the part where the team works to develop the software and complete stories in iterations until the software is ready.
Testing (Stage 3): “When the team is happy with the first iteration of the software, it’s time for testing and quality assurance. This happens before the software is released to the public.” (Van der Hoek, 2021) Now that the software is completed it needs to go through various tests to make sure it will work well for the audience it’s being released to.
Deployment (Stage 4): “After extensive testing, security assessments, and documentation updates, the Agile team deploys the software to the cloud or an on-premise server.” (Van der Hoek, 2021) This is when the software is deployed for the audience, meaning that it is done by the team's standards.
Operations (Stage 5): “Ongoing maintenance and operations are necessary to keep the software relevant and error-free.” (Van der Hoek, 2021) Now the team continues maintenance and adds new features to it as necessary until the software runs its course.

## Slide 4: The waterfall approach
Next, we’ll look at the waterfall approach to programming so we can get another idea of how software development works. “The waterfall model is a Software Development Model used in the context of large, complex projects, typically in the field of information technology. It is characterized by a structured, sequential approach to Project Management and Software Development.” (GeeksforGeeks, 2025) Let’s look at the various stages of waterfall to get a general idea of how it works.
Stages of Waterfall:
Requirements – finding out what the specifications for the project are
Design – sets up the design for the entire project
Development – team works on developing the entire project
Testing – a lot of test are run to make sure the software meets customer/workable standards
Deployment – the software is deployed to the customer/public
Maintenance – the team continues maintain the software for the rest of its life
These are the general stages of the waterfall approach and is a more rigid approach compared to agile but also allows for strict planning requirements which helps when developing big, long software projects.

## Slide 5: Agile vs. Waterfall
Agile (Wrike, 2023)
  Adaptable
  Communication across team
  Predictability
  Minimal planning
  Customer centric
  Agile is good for small to medium software development. It works in short iterations to get as much done as best as possible. It is very changeable as the process is constantly being used to gain information and present workable software between each iteration. It has little planning which can make it difficult for big software projects.
Waterfall (GeeksforGeeks, 2018)
  Sequential approach
  Document driven
  Quality control
  Rigorous planning
  Waterfall is good for large software project that require a lot of time and planning. It is a rigid process that has the team work on each phase and doesn’t move on until each phase is complete entirely, they also don’t go backward. This can make it tough to make changes once the project is well under way.

## Slide 6: References:
GeeksforGeeks. (2018, March 18). Waterfall Model Software Engineering. GeeksforGeeks. https://www.geeksforgeeks.org/software-engineering/waterfall-model/
Schwaber, K., & Sutherland, J. (2020, November). The 2020 Scrum Guide. Scrumguides.org. https://scrumguides.org/scrum-guide.html
Van der Hoek, J. (2021, October 11). Agile Explained: The 5 Stages of the Agile Development Lifecycle. Mendix. https://www.mendix.com/blog/agile-software-development-lifecycle-stages/
Wrike. (2023). The Benefits & Advantages of Agile | Wrike Agile Guide. Www.wrike.com. https://www.wrike.com/agile-guide/benefits-of-agile/