# CS 250 Agile Team Charter Template

To complete this template, replace the bracketed text with the relevant information.

## [SNHU Travel Project]

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | Get a travel site up and running in time for vacation season that offers people niche vacation ideas. |
| Mission Statement (result to accomplish) | Creating a niche vacation booking system that offers trendy, niche vacation packages to US costumers. |
| Project Team (team members and roles) | - Product Owner- Responsible for creating and prioritizing the product backlog - Scrum Master- setting up and assisting the agile team in sprints and working to complete items in the sprint. - Developers- responsible for writing the code and finishing items in the product backlog - Testers- responsible for testing the features to make sure they function and work appropriately in all circumstances. |
| Success Criteria | Start date: 5/19/2025 Expected completion date: 6/23/2025 (5 weeks) Final deliverable: A website that offers people easy travel booking to niche places. Key project objectives: - Deliver travel booking software to client by deadline. - Stay within the client budget. - Test software to make sure it is working appropriately and can work with different amounts of activity. - Make sure the software is secure, so the information isn’t leaked. |
| Key Project Risks | - Completing the project in a short amount of time - Making sure time is available for appropriate testing - Staying on par with client resources - Limited information about what the vacations are and what the customer would like it to look like. |
| Rules of Behavior (values and principles) | - Be respectful with communication - Being open to feedback or constructive criticism - Being honest with struggles or delays - Using best practices for work output - Going by the team definition of “done” - Working with others and accepting help when needed |
| Communication Guidelines (scrum events and rules) | - Daily meetings that stay on topic - Communication about when meetings will take place and the topics of the meetings - Communicated if meeting times are changed or cancelled - All team members are present for meetings unless they are sick/out - Being on time for all meetings - Being honest about deadlines, delays and struggles |