Bailey Goodwin

CS 250

It is my pleasure as the scrum master of this team to do the sprint review and retrospective for this recent iteration of the SNHU travel project. Trying to move the Chada Tech company from a waterfall-based approach to an agile approach has been both interesting and fulfilling. It has been equally difficult as it has rewarding to take the time to learn agile and be apart of implementing it into company practices. This has involved looking at the different roles of an agile team and learning who fits into those roles along with how they work together. We have looked at different scrum meetings along with how those meetings work and who should be attending those meetings. In addition to this the team studied Agile principles and learned how to adopt the appropriate mindset so that the team could implement these changes in the best way. In this retrospective we will review all these things and more to determine how this endeavor has gone along with whether this will be beneficial to Chada Tech moving forward.

The first thing we’ll look at are the roles in Agile along with what the function of each of these roles are. The roles of the Agile team are the Product Owner, The Scrum Master, The developers, and the Testers. The product owner is responsible for speaking with the stakeholders/customers or in this case the SNHU team. The product owner then relays the information to the team, makes changes to the product backlog if needed, and shares changes that need to be made. The Scrum Master works with the product owner and the team to keep things flowing well. The Scrum Master acts as the servant leader to the team doing everything, they can remove impediments from the team being able to do the best job they can. During the SNHU Travel project the product owner and scrum master worked closely with the customers to discuss product requirements and changes that need to be made to the project. These changes were then passed along to the team so they could pivot as needed. The next role is that of the developer, the developer is responsible for completing stories(tasks) in the product backlog by using their programming skills to best create the software. The developers in the SNHU travel project took the information from the customer, which was relayed by the scrum master and product owner and made the appropriate changes to the software. The final role is that of the tester, the tester is responsible for writing and completing tests to make sure the software works appropriately. In the SNHU travel project the testers came up with originals tests and ran them on the project that was presented, as new information was given to them by the product owner, they wrote new tests to meet the requirements and ran those tests as well. All these elements coming together are what makes the agile team and what made this project a success, Agile is about the team and the project not any one individual.

Next, I want to review how the stories work along with how things like communication, interruptions and organizational tools play into the Agile process during a sprint. The first thing to look at is the story board items, these are the tasks that get completed throughout each sprint which culminates to a working piece of software. The tasks are broken down by the team after the initial meeting that the product owner and scrum master had with the customer. The team then came together and broke the tasks down into smaller “stories” so they could be put in the product backlog which would be looked at each sprint to see what stories need to get done. The team then determined the size of each story whether it would be a small, medium or large task dependent on what was required. Finally, the product owner took each story and determined what they priority was so the team knew which stories to complete first. The team picked the most stories they could work on for the sprint and got started working on them to see how many stories could be completed. This is when the sprint really takes off as the team is working together to finish as many stories as possible for the end of the sprint. Team members communicated throughout the weeks to see who was the best fit for a story along with if anyone needed help to complete the story they were working on. This helps the team chip away at stories in a timely manner instead of one person getting hung up on completing a task. The team communicates each week by using the events throughout each week to see what needs to be done to complete the project. The most important being a daily standup meeting which takes place every day with the scrum master and development team to set the intentions for the day. The team went around the room and shared what they were working on for the day, what went well, and what they needed help with. This allowed team members to jump in with quick feedback so something could be changed or addressed in a timely manner. The scrum master ran the meeting and tabled conversation that were longer and separated from the standup meeting so that it wouldn’t be a waste of time. Another way the teams communicated was through email as there are not a lot of meetings that take place during the sprint. Emails were sent between team members working on the SNHU travel project so that requirements could be figured out, appropriate tests could be run, and developers could communicate with various team members to complete stories.

There was a time when the premise of the project was changed because of a meeting that took place between the product owner, scrum master and the customers (The SNHU travel team). They wanted to change the format of the website so that each page was a vacation instead of having multiple vacations available on the same page. In addition, they wanted the types of vacations changed to detox and wellness retreats. This presented an interruption to the course of the project which gave the team the challenge of pivoting on short notice. A developer stepped up and made the changes that were needed to the project. This is part of the adaptability of Agile instead of being stuck with a set design that can’t be changed. While this did take some time to fix, it was fortunate because the team did not need to through away all the progress that they made on the website. The last aspect that has helped the team with all these things is the organizational tool that the team has been using. The tool helps the team look at the story board, communicate when changes are made, set meeting times, and assign members to each story so that everyone is on the same page. Other organizational tools are scrum events such as the daily standup, sprint planning, sprint review and retrospective. These help the sprint move along in a positive direction and encourage communication across team members. The events, communication, flow, customer interaction and more are all integral to the Agile mindset and principles.

In conclusion, the implementation of Agile in this project has been successful overall and shows it can be a viable option for this company going forward. The pros have been flexibility, better communication, adaptability, and team empowerment. The cons are that the project isn’t as structurally defined as a water fall method and it is tough to pinpoint strict timelines for the customers. Given that the requirements of the SNHU travel project change and the adaptability to meet that change are prevalent in agile I would say it is the best for this project. It offers the team a chance to work together in a fluid, cohesive way to finish stories (tasks) and allows the customer to see how their product is coming along. Most importantly it allows the SNHU the opportunity to change designs based on a rapidly growing/changing customer base.